CSTE Preparation Guide

Table of Contents

Skill Category 3 – Managing the Test Project	5

Skill Category 4 - Test Planning	9

Skill Category 5 - Executing the Test Plan	12

Skill Category 6 - Test Reporting Process	14

Skill Category 7 - User Acceptance Testing	21

Skill Category 8 - Testing Software Developed by Contractors	23

Skill Category 9 - Testing Software Controls & Adequacy of Security Procedures	25

Skill Category 10 - Testing New Technologies	28

## Skill Category 3 – Managing the Test Project

Test Administration

- Test Planning

- Budgeting

- Scheduling

- Staffing

- Customization of the test process

Test Planning – assesses the software application risks, and then develops a plan to determine if the software minimizes those risks.

Budgeting – the resources to accomplish the test objectives.

Factors that influence estimation

- Requirements

- Past data

- Organization culture

- Selection of suitable estimation technique

- Own experience

- Resources available

- Tools at our disposal

All goals should be smart goals wherein SMART stands for:

- Specific - Well defined; clear to anyone that has basic knowledge of the project

- Measurable - Know if the goal is obtainable and how far away completion is; know when it has been achieved

- Agreed Upon - Agreement with all the stakeholders what the goals should be

- Realistic - Within the availability of resources, knowledge and time

- Time Frame - Enough time to achieve the goal; not too much time, which can affect project performance

Budgeting techniques are techniques to estimate the cost of a project:

- Top-Down Estimation

- Cost Models

- Constraint Models

- Function Points Model

- COCOMOII Model

- Expert Judgment

- Bottom-Up Estimation

Scheduling – dividing the test project into accountable pieces and establishing start and completion dates.

- What tasks will be done?

- Who will do them?

- When will they do them?

Staffing – obtain the testers to achieve the plan. The following four different approaches are used to build a test team:

- Developers become the Test Team Approach

- Independent IT Test Team Approach

- Non-IT Test Team Approach

- Combination Test Team Approach

Customization of the test process – determining whether or not the standard test process is adequate for a specific test project, and if not, customizing the test process for the project. Characteristics of software development that may cause customization of the test process are:

- Release cycle schedules

- Software development methodology

- User schedules

- Project status reporting

- Interfacing with other projects

- Interfacing with enterprise-wide databases

- Assuring the same naming conventions/data definitions are used for testing as for other projects

Test Supervision - Supervision relates to the direction of involved parties, and oversight of work tasks to assure that the test plan is completed in an effective and efficient manner. Supervision is a combination of the supervisor possessing the skill sets needed to supervise, and the tasks that contribute to successful supervision.

- Communication skills

  - Written and oral communication

Some general guidelines to follow as you make a presentation are:

    - Emphasize that you are presenting the best solution to the customer's problems.

    - Emphasize that your project team is well equipped to implement this solution.

    - Sell the corporate experience of your project staff and yourself.

    - Sell your personal management capabilities.

    - Sell the technical expertise of the project staff and yourself.

    - Sell your enthusiasm to do this project effectively, efficiently, and economically.

There are three main parts to the presentation:

    - Preparing for the proposal

    - Presenting the proposal

    - Closing the proposal.

  - Listening Skills

People do not listen for one or more of the following reasons:

    - They are impatient and have other stimuli to respond to, such as random thoughts going through their mind.

    - They are too busy rehearsing what they will say next, in response to someone.

    - They are self-conscious about their communication ability.

    - External stimuli, for example, an airplane flying overhead, diverts their attention.

    - They lack the motivation and responsibility required of a good listener.

    - The speaker’s topic is not of interest to them.

The 3-Step Listening Process:

    - Hearing the speaker

      - Information Channel - The speaker’s subject.

      - Verbal Channel - The words used by the speaker.

      - Vocal Channel - The tone of voice associated with the various words.

      - Body Channel - The body movements and gestures associated with the information being conveyed.

      - Graphic Channel - The pictures, charts, etc. that the speaker uses to emphasize or illustrate the material being discussed

    - Attending to the speaker

Some suggestions to help in attending to the speaker are:

      - Free your mind of all other thoughts and concentrate exclusively on the speaker's communication.

      - Maintain eye contact with the speaker for approximately 80 percent of the time.

      - Provide continuous feedback to the speaker.

      - Periodically restate what you heard the speaker say, and ask the speaker to confirm the intent of the information spoken.

      - Move periodically to the understanding step to ensure that the information passed has been adequately understood.

    - Understanding the speaker.

The five types of listening and their impact on understanding are:

      - Type 1: Discriminative Listening

      - Type 2: Comprehensive Listening

      - Type 3: Therapeutic Listening

      - Type 4: Critical Listening

      - Type 5: Appreciative or Enjoyment Listening

  - Interviewing Skills - The primary purpose of interviewing is fact-finding. Interviewing involves oral communication, it involves listening skills, and it involves fact-finding

  - Analyzing Skills

- Negotiation and complaint resolution skills

Conflicts are usually solved in one of these ways:

  - Forcing

  - Withdrawal

  - Smoothing

  - Compromise

  - Problem-solving

The 4-Step Complaint-Resolution Process:

  - Step 1: Get On Your Customer’s Wavelength

  - Step 2: Get the Facts

  - Step 3: Establish and Initiate an Action Program

  - Step 4: Follow Up with Your Customer

Judgment

  - Facts

  - Standards

  - Experience

Providing Constructive Criticism

  - Do it Privately

  - Have the Facts

  - Be Prepared to Help the Worker Improve His Performance

  - Be Specific on Expectations

  - Follow a Specific Process in Giving Criticism

- Project relationships

- Motivation, Mentoring, and Recognition

Motivation - Motivation has sometimes been defined as getting individuals to do work tasks they do not want to do or to perform those work tasks in a more efficient or effective manner. The four most common motivators are:

  - Personal challenge

  - Respect

  - Rewards

  - Recognition

Mentoring - Mentoring is helping or supporting an individual in a non-supervisory capacity. Mentors can be peers, subordinates, or superiors. Mentoring can occur in any of the following three areas:

  - Career counseling

  - Work tasks

  - Professional advancement

Test Leadership - All test managers are part manager and part leader.

- Chairing meetings

- Team building

  - Team Development

  - Team Member Interaction

  - Team Ethics

  - Team Rewards

- Quality Management Organizational Structure

- Code of ethics

Managing Change

Once a test plan has been developed, it should be implemented. A test plan should be viewed as a contract between the testers and the stakeholders in the software system. There are three test management activities that should be incorporated to ensure correctness and effectiveness of the test plan:

- Software Configuration Management

- Software Change Management

- Software Version Control

## Skill Category 4 - Test Planning

Test Cases are how the testers validate that a software function, such as deducting a payroll tax, or a structural attribute of software, such as code complexity meets the software specifications (i.e., expected results).

Test Data is information used to build a test case.

Test Scripts are an online entry of test cases in which the sequence of entering test cases and the structure of the online entry system must be validated, in addition to the expected results from a single test case.

Risk is the potential loss to an organization, as for example, the risk resulting from the misuse of its computer. This may involve unauthorized disclosure, unauthorized modification, and/or loss of information resources, as well as the authorized but incorrect use of a computer. Risk can be measured by performing risk analysis.

Risk Analysis is an analysis of an organization’s information resources, its existing controls, and its remaining organization and computer system vulnerabilities. It combines the loss potential for each resource or combination of resources with an estimated rate of occurrence to establish a potential level of damage in dollars or other assets.

Threat is something capable of exploiting vulnerability in the security of a computer system or application. Threats include both hazards and events that can trigger flaws.

Vulnerability is a design, implementation, or operations flaw that may be exploited by a threat; the flaw causes the computer system or application to operate in a fashion different from its published specifications and to result in destruction or misuse of equipment or data.

Control is anything that tends to cause the reduction of risk. Control can accomplish this by reducing harmful effects or by reducing the frequency of occurrence.

Risks associated with software development are:

- Improper use of technology

- Repetition of errors

- Cascading of errors

- Illogical processing

- Inability to translate user needs into technical requirements

- Inability to control technology

- Incorrect entry of data

- Concentration of data

- Inability to react quickly

- Inability to substantiate processing

- Concentration of responsibilities

- Erroneous or falsified input data

- Misuse by authorized end users

- Uncontrolled system access

- Ineffective security and privacy practices for the application

- Procedural errors during operations

- Program errors

- Operating system flaws

- Communications system failure

Risks Associated with Software Testing

- Not Enough Training/Lack of Test Competency

- Us versus Them Mentality

- Lack of Test Tools

- Lack of Management Understanding and Support of Testing

- Lack of Customer and User Involvement

- Not Enough Schedule or Budget for Testing

- Over Reliance on Independent Testers

- Rapid Change

- Testers are in a Lose-Lose Situation

- Having to Say “No”

- Test Environment

- New technology

- New developmental processes

Risk Analysis

The objective of performing risk analysis as part of test planning is to help allocate limited test resources to those software components that pose the greatest risk to the organization. Testing is a process designed to minimize software risks. To make software testing most effective it is important to assure all the high risks associated with the software, will be tested first.

Performing risk analysis during test planning

- Form the risk analysis team

The team should be comprised of three to six members and at a minimum possess the following skills:

  - Knowledge of the user application

  - Understanding of risk concepts

  - Ability to identify controls

  - Familiarity with both application and information services risks

  - Understanding of information services concepts and systems design

  - Understanding of computer operations procedures

- Identify risks

  - Risk Analysis Scenario - Risk team “brainstorms” the potential application risks using their experience, judgment, and knowledge of the application area

  - Risk Checklist

- Estimate the magnitude of the risk

  - Intuition and Judgment

  - Consensus

  - Risk Formula

  - Annual Loss Expectation (ALE) Estimation

- Select testing priorities

Risk Management

Risk management is a totality of activities that are used to minimize both the frequency and the impact associated with risks. The first part of risk management is to understand, identify and determine the magnitude of risks. The next component of risk management is determining risk appetite. Risk appetite defines the amount of loss management is willing to accept for a given risk.

There are two activities associated with risk management which are:

- Risk Reduction Methods

  - Reduce the opportunity for error

  - Identify the error prior to loss.

- Contingency Planning

Prerequisites to Test Planning

If test planning is viewed as a process, or a workbench, there are entrance criteria to the test planning process. The following entrance criteria are prerequisites to test planning:

- Test Objectives

- Acceptance Criteria

- Assumptions

- People Issues

- Constraints

Guidelines to Writing the Test Plan

- Start early

- Keep the Test Plan flexible

- Review the Test Plan frequently

- Keep the Test Plan concise and readable

- Calculate the planning effort

- Spend the time to do a complete Test Plan

Standard Test Plan

- Test Scope

- Test Objectives

- Assumptions

- Risk Analysis

- Test Design

- Roles & Responsibilities

- Test Schedule & Resources

- Test Data Management

- Test Environment

- Communication Approach

- Test Tools

## Skill Category 5 - Executing the Test Plan

Following are the types of test cases:

- Structural - In structural program testing and analysis, test data is developed or evaluated from the source code.

  - Complexity Measures

  - Data Flow Analysis

  - Symbolic Execution

  - Statement Testing

  - Branch Testing

  - Conditional Testing

  - Expression Testing

  - Path Testing

- Functional - Functional analysis seeks to verify, without execution, that the code faithfully implements the specification.

  - Input Testing

  - Equivalence Partitioning

  - Syntax Checking

  - Special-Value Testing

  - Output Result Coverage

  - Algebraic

  - Axiomatic

  - State Machines

  - Decision Tables

- Erroneous - Testing is necessitated by the potential presence of errors in the programming process. Techniques that focus on assessing the presence or absence of errors in the programming process are called error-oriented. There are three broad categories of such techniques:

  - Statistical assessment

  - Error-based testing

  - Fault-based testing

- Stress - The objective is to verify that the system can perform properly when stressed, or when internal program or system limitations have been exceeded.

  - Identify input data used by the program.

  - Identify data created by the program.

  - Challenge each data element for potential limitations.

  - Document limitations.

  - Perform stress testing.

- Scripts - Test scripts are an on-line entry of test cases in which the sequence of entering test cases and the structure of the on-line entry system must be validated, in addition to the expected results from a single test case. The following tasks are needed to develop, use, and maintain test scripts:

  - Determine testing levels

    - Unit Scripting

    - Pseudo-concurrency Scripting

    - Integration Scripting

    - Regression Scripting

    - Stress and Performance Scripting

  - Develop the scripts

  - Execute the scripts

  - Analyze the results

  - Maintain the scripts

- Use Cases - A use case is a description of how a user (or another system) uses the system being designed to perform a given task. The information about each use case that needs to be determined for defining the case follows:

  - Use Case Name or ID

  - Actor

  - Objective

  - Preconditions

  - Results

  - Detailed Description

  - Exceptions

  - Alternative Courses

Process for Building Test Cases

- Identify test resources.

- Identify conditions to be tested.

- Rank test conditions.

- Select conditions for testing.

- Determine correct results of processing.

- Create test cases.

- Document test conditions.

- Conduct test.

- Verify and correct.

Test Coverage - The objective of test coverage is simply to assure that the test process has covered the application:

- Statement Coverage

- Branch Coverage

- Basis Path Coverage

- Integration Sub-tree Coverage

- Modified Decision Coverage

- Global Data Coverage

- User-specified Data Coverage

Drivers - Auxiliary code which sets up an appropriate environment and calls the module is termed a driver. When the lowest level of functions, those which call no other function, are tested first and then combined for further testing with the functions that call them, the need for writing stubs can be eliminated. This approach is called bottom-up testing. Bottom-up testing still requires that test drivers be constructed.

Stubs - code which simulates the results of a routine called by the module is a stub. Testing which starts with the executive functions and incrementally adds functions which it calls, is termed top-down testing. Top-down testing requires that stubs be created to simulate the actions of called functions that have not yet been incorporated into the system.

Defect – Defect is a variance from “what should be”

## Skill Category 6 - Test Reporting Process

Prerequisites to Test Reporting

- Define the test status data to be collected

  - Test results data

    - Test factors – The factors incorporated in the plan, the validation of which becomes the test objective.

    - Business objectives – The validation that specific business objectives have been met.

    - Interface objectives – Validation that data/objects can be correctly passed among software components.

    - Functions and sub-functions – Identifiable software components normally associated with the requirements for the software.

    - Units – The smallest identifiable software components.

    - Platform – The hardware and software environment in which the software system will operate.

  - Test case results and test verification results

    - Test cases – The type of tests that will be conducted during the execution of tests, which will be based on software requirements.

    - Inspections – A verification of process deliverables against deliverable specifications.

    - Reviews – Verification that the process deliverables/phases are meeting the user’s true needs.

  - Defects

    - Data the defect uncovered

    - Name of the defect

    - Location of the defect

    - Severity of the defect

    - Type of defect

    - How the defect was uncovered (i.e., test data/test script)

The results of later investigations should add to this information and include:

    - where the defect originated

    - when it was corrected

    - when it was entered for retest

  - Efficiency

    - Efficiency of the software system

    - Efficiency of the test process

- Define the test metrics to be used in reporting test results

  - Establish a test metrics team.

    - Have a working knowledge of quality and productivity measures

    - Are knowledgeable in the implementation of statistical process control tools

    - Have a working understanding of benchmarking techniques

    - Know the organization’s goals and objectives

    - Are respected by their peers and management

  - Inventory existing IT measures.

    - Introduce all members.

    - Review scope and objectives of the inventory process

    - Summarize the inventory processes to be used

    - Establish communication channels to use

    - Confirm the inventory schedule with major target dates

  - Develop a consistent set of metrics.

  - Define desired test metrics.

    - Description of desired output reports

    - Description of common measures

    - Source of common measures and associated software tools for capture

    - Definition of data repositories (centralized and/or segregated)

  - Develop and implement the process for collecting measurement data.

    - Document the workflow of the data capture and reporting process

    - Procure software tool(s) to capture, analyze, and report the data, if such tools are not currently available

    - Develop and test system and user documentation

    - Beta-test the process using a small to medium-size project

    - Resolve all management and project problems

    - Conduct training sessions for management and project personnel on how to use the process and interrelate the reports

    - Roll out the test status process

  - Monitor the process.

- Define effective test metrics

  - Metric - A metric is a quantitative measure of the degree to which a system, component, or process possesses a given attribute.

  - Process Metric - A process metric is a metric used to measure characteristics of the methods, techniques, and tools employed in developing, implementing, and maintaining the software system.

  - Product Metric - A product metric is a metric used to measure the characteristics of the documentation and code.

  - Software Quality Metric - A software quality metric is a function whose inputs are software data and whose output is a single numerical value that can be interpreted as the degree to which software possesses a given attribute that affects its quality.

  - Objective Measures - An objective measure is a measure that can be obtained by counting. For example, objective data is hard data, such as defects, hours worked, and completed deliverables.

  - Subjective Measures - Subjective data normally has to be calculated. It is a person’s perception of a product or activity. For example, a subjective measure would involve such attributes of an information system as how easy it is to use and the skill level needed to execute the system

How Do You Know a Metric is Good?

- Reliability - This refers to the consistency of measurement. If taken by two people, would the same results be obtained?

- Validity - This indicates the degree to which a measure actually measures what it was intended to measure.

- Ease of Use and Simplicity - These are functions of how easy it is to capture and use the measurement data.

- Timeliness - This refers to whether the data was reported in sufficient time to impact the decisions needed to manage effectively.

- Calibration - This indicates the movement of a metric so it becomes more valid, for example, changing a customer survey so it better reflects the true opinions of the customer.

Test Metric Categories

- Metrics Unique to Test

  - Defect removal efficiency – the percentage of total defects occurring in a phase or activity removed by the end of that activity.

  - Defect density – the number of defects in a particular product.

  - Mean time to failure – the average operational time it takes before a software system fails.

  - Mean time to last failure – an estimate of the time it will take to remove the last defect from the software

  - Coverage metrics – the percentage of instructions or paths executed during tests.

  - Test cycles – the number of testing cycles required to complete testing

  - Requirements tested – the percentage of requirements tested during testing

- Complexity Measurements

  - Size of module/unit (larger module/units are considered more complex).

  - Logic complexity – the number of opportunities to branch/transfer within a single module.

  - Documentation complexity – the difficulty level in reading documentation usually expressed as an academic grade level.

- Project Metrics

  - Percent of budget utilized

  - Days behind or ahead of schedule

  - Percent of change of project scope

  - Percent of project completed

- Size Measurements

  - KLOC – thousand lines of code, used primarily with statement level languages.

  - Function points – a defined unit of size for software.

  - Pages or words of documentation

- Defect Metrics

  - Defects related to size of software.

  - Severity of defects such as very important, important, and unimportant.

  - Priority of defects – the importance of correcting defects.

  - Age of defects – the number of days the defect has been uncovered but not corrected.

  - Defects uncovered in testing

  - Cost to locate a defect

- Product Measures

  - Defect density – the expected number of defects that will occur in a product during development.

- Satisfaction Metrics

  - Ease of use – the amount of effort required to use software and/or software documentation.

  - Customer complaints – some relationship between customer complaints and size of system or number of transactions processed.

  - Customer subjective assessment – a rating system that asks customers to rate their satisfaction on different project characteristics on a scale, for example a scale of 1-5.

  - Acceptance criteria met – the number of user defined acceptance criteria met at the time software goes operational.

  - User participation in software development – an indication of the user desire to produce high quality software on time and within budget.

- Productivity Metrics

  - Cost of testing in relation to overall project costs – assumes a commonly accepted ratio of the costs of development versus tests.

  - Under budget/Ahead of schedule.

  - Software defects uncovered after the software is placed into an operational status.

  - Amount of testing using automated tools.

Pareto Charts

A Pareto chart is a special type of bar chart to view the causes of a problem in order of severity: largest to smallest. The Pareto chart provides an effective tool to graphically show where significant problems and causes are in a process.

- Define the problem clearly – Normally, this results from a team's brainstorming including using techniques such as development of affinity diagrams and cause and effect (fishbone) diagrams.

- Collect data – Sufficient sample size over specified time, or use historical data if available or retrievable.

- Sort or tally data in descending order by occurrence or frequency of cause and characteristics.

- Construct chart – Use scale on “x” and “y” axis to correspond to data collected or sorted

- Draw bars to correspond to sorted data in descending order

- Determine vital few causes (20-80 Rule)

- Compare and select major causes and repeat process until problem's root causes are reached sufficiently to resolve the problem.

Cause and Effect Diagrams

Useful tools to visualize, clarify, link, identify, and classify possible causes of a problem is sometimes referred to as a "fishbone diagram," or an "Ishikawa diagram," or a "characteristics diagram."

Check Sheets

A check sheet is a technique or tool to record the number of occurrences over a specified interval of time; a data sample to determine the frequency of an event.

Histograms

A histogram is an orderly technique of grouping data by predetermined intervals to show the frequency of the data set. It provides a way to measure and analyze data collected about a process or problem.

Run Charts

A run chart is a graph of data (observation) in chronological order displaying shifts or trends in the central tendency (average). The data represents measures, counts or percentages of outputs from a process (products or services).

• Unusual events - Eight or more data points above or below the average value indicates the average has changed and must be investigated. If shift is favorable, it should be made a permanent part of the process. If unfavorable, it should be eliminated.

• Trend - Six or more data points of continuous increase or decrease. Neither pattern would be expected to happen based on random chance. Strong indication that an important change has occurred and needs to be investigated.

• Two processes - Fourteen or more data points in a row alternating up or down. Indicates two distinct patterns caused by two groups, two shifts, or two people.

• All special causes need to be investigated to determine these patterns.

Scatter Plot Diagrams

A scatter plot diagram shows the relationship that might exist between two variables or factors. It can test for possible cause and effect relationships.

Cluster analysis is particularly useful in the following instances.

• Identifying common characteristics of subcategories of events, for example, the over budget and behind schedule of database projects.

• Multi-variable relationships, for example, the budget and schedule relationship.

• Identification of items that should be of concern to management, but they may not have realized the quantity of items in the cluster.

Regression Analysis

Regression analysis is a means of showing the relationship between two variables. Regression analysis will provide two pieces of information. The first is a graphic showing the relationship between two variables. Second, it will show the correlation, or how closely related the two variables are.

Control Charts

A statistical technique to assess, monitor and maintain the stability of a process. The objective is to monitor a continuous repeatable process and the process variation from specifications. The intent of a control chart is to monitor the variation of a statistically stable process where activities are repetitive. Two types of variation are being observed: 1) common, or random; and, 2) special or unique events.

Test Tools used to Enhance Test Reporting

Two tools that are not normally used by testers, but which are helpful in report writing, are described in this category:

- Benchmarking

Benchmarking is the continuous process of measuring products, services, and practices against our toughest competitors, or those companies recognized as world leaders. It is a way to achieve process improvement, motivation, and a management process for improvement. The purpose of benchmarking is to:

  - Gain a better awareness of yourself:

    - What you are doing and how

    - How well you are doing it

  - Gain a better awareness of "the best":

    - What they are doing and how

    - How well they are doing it

    - Identify the performance gap

  - Understand how to change business processes to improve quality, cost, and delivery.

The three types of benchmarking are explained below:

  - Performance Benchmarking

  - Process Benchmarking

  - Product Benchmarking

- Quality Function Deployment (QFD)

Quality function deployment (QFD) is the only comprehensive quality system aimed specifically at satisfying the end user. It concentrates on maximizing end-user satisfaction (positive quality) – measured by metrics, such as end-user compliments.

## Skill Category 7 - User Acceptance Testing

As a life cycle process, software acceptance enables:

- Early detection of software problems (and time for the customer or user to plan for possible late delivery)

- Preparation of appropriate test facilities

- Early consideration of the user’s needs during software development

- Accountability for software acceptance belongs to the customer or user of the software, whose responsibilities are:

  - Ensure user involvement in developing system requirements and acceptance criteria

  - Identify interim and final products for acceptance, their acceptance criteria, and schedule

  - Plan how and by whom each acceptance activity will be performed

  - Plan resources for providing information on which to base acceptance decisions

  - Schedule adequate time for buyer staff to receive and examine products and evaluations prior to acceptance review

  - Prepare the Acceptance Plan

  - Respond to the analyses of project entities before accepting or rejecting

  - Approve the various interim software products against quantified criteria at interim points

  - Perform the final acceptance activities, including formal acceptance testing, at delivery

  - Make an acceptance decision for each product

Fit for Use

Acceptance testing is designed to determine whether the software is fit for use. The concept of fit for use is important in both design and testing. Design must attempt to build the application to fit into the user’s business process; the test process must ensure a prescribed degree of fit. Testing that concentrates on structure and requirements may fail to assess fit, and thus fail to test the value of the automated application to the business.

The four components of fit are:

- Data - The reliability, timeliness, consistency, and usefulness of the data included in the automated application.

- People - People should have the skills, training, aptitude, and desire to properly use and interact with the automated application.

- Structure - The structure is the proper development of application systems to optimize technology and satisfy requirements.

- Rules - The rules are the procedures to follow in processing the data.

Difference between Acceptance Test and System Test

--

--

--

User’s Role in Acceptance Testing

- Defining acceptance criteria in a testable format

- Providing the use cases that will be used in acceptance testing

- Training user personnel in using the new software system

- Providing the necessary resources, primarily user staff personnel, for acceptance testing

- Comparing the actual acceptance testing results with the desired acceptance testing results

- Making decisions as to whether additional work is needed prior to placing the software in operation, whether the software can be placed in operation with additional work to be done, or whether the software is fully acceptable and can be placed into production as is

Software Tester’s Role in Acceptance Testing

- First is no involvement at all. In that instance the user accepts full responsibility for developing and executing the acceptance test plan.

- The second role is that of an advisor. The user will develop and execute the test plan, but rely on software testers to compensate for a lack of competency on the part of the users, or to provide a quality control role.

- The third role is an active participant in software testing. This role can include any or the entire acceptance testing activities.

Acceptance Criteria

Acceptance requirements that a system must meet can be divided into these four categories:

- Functionality Requirements - These requirements relate to the business rules that the system must execute.

- Performance Requirements - These requirements relate to operational aspects, such as time or resource constraints.

- Interface Quality Requirements - These requirements relate to connections from one component to another component of processing (e.g., human-machine, machine-module).

- Overall Software Quality Requirements - These requirements specify limits for factors or attributes such as reliability, testability, correctness, and usability.

Use Case Test Data

A use case is a test case which represents how the software will be used in operation. A use case is built on a business transaction and can be test data or a test script. An individual use case consists of:

- Preconditions that set the stage for the series of events that should occur for the use case

- Post-conditions that state the expected outcomes of the above process

- Sequential narrative of the execution of the use case

Typical acceptance decisions include

- Required changes are accepted before progressing to the next activity

- Some changes must be made and accepted before further development of that section of the product; other changes may be made and accepted at the next major review

- Progress may continue and changes may be accepted at the next review

- No changes are required and progress may continue

## Skill Category 8 - Testing Software Developed by Contractors

Challenges in Testing Acquired Software

Two differences between software developed in-house & software developed by contractors are:

- Relinquishment of control

- Loss of control over reallocation of resources

Challenges faced with testing COTS software include:

- Task or items missing

- Software fails to perform

- Extra features

- Does not meet business needs

- Does not meet operational needs

- Does not meet people needs

Challenges faced with testing Contracted Software:

- Quality factors may not be specified

- Non-testable requirements and criteria

- Contracting organization’s standards may not be met

- Missing requirements

- Overlooked changes in standards or technology

- Training and deployment may be difficult

Additional Differences with Contractors in another Country (Offshore)

- Cultural differences

- Communication barriers

- Loss of employee morale and support

- Root cause of the contractor IT organization not addressed

Software Tester’s Responsibility for Software Developed by a Contractor

-

-

-

COTS Software Test Process

The following 07 step test process is designed to test high-risk COTS software:

- Assure completeness of needs specification

- Define critical success factor - Critical Success Factors (CSFs) are those criteria or factors that must be present in the acquired software for it to be successful. Use some of these more common CSFs when testing COTS software:

  - Ease of use – the software is understandable and usable by the average person.

  - Expandability – the vendor plans to add additional features in the future.

  - Maintainability – the vendor will provide support/assistance to help utilize the package in the event of problems.

  - Cost-effectiveness – the software package makes money for your business by reducing costs, and so on.

  - Transferability – if you change your computer equipment the vendor indicates that they will support new models or hardware.

  - Reliability – in computer language, the system is friendly, meaning that it will help you get your transactions entered into the system so that you can produce your results readily.

  - Security – the system has adequate safeguards to protect the data against damage (for example, power failures, operator errors, or other situations that could cause you to lose your data).

- Determine compatibility with your computer environment

- Assure the software can be integrated into your business system work flow

- Demonstrate the software in operation

  - Understandability

  - Clarity of communication

  - Ease of use of instruction manual

  - Functionality of the software

  - Knowledge to execute

  - Effectiveness of help routines

  - Evaluate program compatibility

  - Data compatibility

  - Smell test

- Evaluate the people fit

- Acceptance test the COTS software

Contracted Software Test Process

Software tester responsibilities are identified for the best practices test process:

- Assure the process for contracting software is adequate

The following information should be included in all contracts:

- What is done.

- Who does it.

- When it is done.

- How it is done.

- Where it is done.

- Penalties for nonperformance.

- Assure that requirements and contract criteria are testable

- Review the adequacy of the contractors test plan

- Perform acceptance testing on the software

At a minimum the acceptance testing should validate that:

- The documentation is consistent with the software execution

- The documentation is understandable

- Users will be adequately trained in the software prior to use of the software

- It is operable within the operational constraints of the organization

- Issue a report on the adequacy of the software to meet the needs of the organization

The report should focus on the two definitions of quality. These are:

- Meets requirements

- Fit for use

- Ensure knowledge transfer occurs, and intellectual property rights are protected

- Incorporate copyrighted material into the contracting organization’s manuals

- Assure the ongoing operation and maintenance of the contracted software

- Assure the effectiveness of contractual relations

## Skill Category 9 - Testing Software Controls & Adequacy of Security Procedures

Internal control is a process, effected by an organization’s Board of Directors, management and other personnel, designed to provide reasonable assurance regarding the achievement of objectives in the following categories:

- Effectiveness and efficiency of operations

- Reliability of financial reporting

- Compliance with applicable laws and regulations.

Risk – The probability that an undesirable event will occur. Risk = Frequency x Probable Loss

Exposure – The amount of loss that might occur if an undesirable event occurs.

Threat – A specific event that might cause an undesirable event to occur.

Control – Anything that will reduce the impact of risk.

Transaction Processing Controls

- Preventive Controls - Preventive controls act as a guide to help things happen as they should. This type of control is most desirable because it stops problems from occurring. It is more economical and better for human relations to prevent a problem from occurring than to detect and correct the problem after it has occurred.	Preventive controls include standards, training, segregation of duties, authorization, forms design, pre-numbered forms, documentation, passwords, consistency of operations, etc

- Detective Controls - Detective controls alert individuals involved in a process so that they are aware of a problem. Detective controls should bring potential problems to the attention of individuals so that action can be taken. Detective controls will not prevent problems from occurring, but rather will point out a problem once it has occurred. Examples of detective controls are batch control documents, batch serial numbers, clearing accounts, labeling, and so forth.

- Corrective Controls - Corrective controls assist individuals in the investigation and correction of causes of risk exposures that have been detected. These controls primarily collect evidence that can be utilized in determining why a particular problem has occurred. Corrective action is often a difficult and time-consuming process; however, it is important because it is the prime means of isolating system problems. Many system improvements are initiated by individuals taking corrective actions on problems.

Internal Control Models

- COSO Enterprise Risk Management Model

ERM consists of eight interrelated components. These are derived from the way management runs a business, and are integrated with the management process

- Internal Environment

- Objective Setting

- Event Identification

- Risk Assessment

- Risk Response

- Control Activities

- Information and Communication

- Monitoring

- COSO Internal Control Model

COSO’s internal control framework consists of five interrelated components. These are derived from the way management runs a business, and are integrated with the management process.

The components are:

- Control Environment

- Risk Assessment

- Control Activities

- Information and Communication

- Monitoring

- CobiT Model

The CobiT Model is comprised of the following four-part cycle. The components of the four parts of the CobiT cycle can best be explained by listing the tasks within each component as follows:

- Plan and Organize : Define strategic IT plan.

- Acquire and Implement : Identify automated solutions.

- Deliver and Support : Defining and managing service levels, performance, problems and incidences.

- Monitor : Managing the processes and internal control practices.

- Testing Internal Controls

Testing the controls in a software system involves accomplishing these objectives:

- The requirements for the controls have been defined. These are normally the risks that need to be minimized or eliminated.

- The defined controls are in place and working, which is traditional testing.

- Test that the “enterprise” controls are included in the software system and are working. Enterprise controls are those controls specified by the enterprise for all software systems. Examples of enterprise controls include security controls and control documentation.

The best practices for testing the controls in a software system involve two tasks:

- Perform Risk Assessment

- Inherent and Residual Risk

- Estimating Likelihood and Impact

- Qualitative and Quantitative Methodology and Techniques

- Correlation of Events

- Test Transaction Processing Controls

- Transaction Origination

- Transaction Entry

- Transaction Communications

- Transaction Processing

- Database Storage and Retrieval

- Transaction Output

Testing Security Controls

- Where Security is Vulnerable to Penetration

- Data and Report Preparation Facilities

- Computer Operations

- Non-IT Areas

- Online Systems

- Programming Offices

- Online Data and Report Preparation

- Digital Media Storage Facilities

- Online Operations

- Central Processors

- Building a Penetration Point Matrix

- Controlling People by Controlling Activities

- Selecting Computer Security Activities

- Controlling Business Transactions

- Characteristics of Security Penetration

- Assess Security Awareness Training

- Create a Security Awareness Policy

- Develop a Security Awareness Strategy

- Assign the Roles for Security Awareness

- Understand the Attributes of an Effective Security Control

- Simplicity

- Fail Safe

- Complete Mediation

- Open Design

- Separation of Privilege

- Psychological Acceptability

- Layered Defense

- Compromise Recording

- Selecting Techniques to Test Security

- Understand security testing techniques

- Select security testing techniques based on the strengths and weaknesses of those techniques

- Determine the frequency of use of security testing techniques based on the system category

## Skill Category 10 - Testing New Technologies

Risks associated with the use of technology new to an IT organization

- Unproven technology

- Technology is defective

- Inefficient technology

- Technology incompatible with other implemented technologies

- New technology obsoletes existing implemented technologies

- Variance between documentation and technology execution

- Staff not competent to use new technology

- Lack of understanding how to optimize the new technology

- Technology not incorporated into the organization’s work processes

- Obsolete testing tools

- Inadequate vendor support

Newer IT Technologies that Impact Software Testing

- Web-Based Applications

  - Which types of plug-ins are used by the application under test?

- What are the testing implications associated with these plug-ins?

- What issues should be considered during functionality and compatibility testing once the plug-ins have been integrated into the system?

- How should the distribution of server-side components affect test design and strategy?

- Which Web and database servers are supported by the application?

- How Web-to-database connectivity is implemented and what are the associated testing implications?

- How can testing be partitioned to focus on problematic components?

- Distributed Application Architecture

- Traditional Client-Server Systems

- Thin- versus Thick-Client Systems

- Wireless Technologies - Important Issues for Wireless:

- Standards

- Coverage

- Security

- New Application Business Models

- e-Commerce

- e-Business

- New Communication Methods

- New Testing Tools

- Test Automation

Testing the Effectiveness of Integrating New Technology

- Determine the process maturity level of the technology

Level 1 – People-Dependent Technology

Level 2 – Use Description-Dependent Technology Processes

Level 3 – Use of Technology

Level 4 – Quantitatively Measured Technology

Level 5 – Optimized Use of Technology

- Test the adequacy of the controls over implementing the new technology

- Testing actual performance versus stated performance

- Test the adequacy of the current processes to control the technology

Work processes include these three process attributes:

• Standard

• Procedure

• Quality Control

- Risk associated with new technology lacking any of these three important process engineering components:

  - Process - Requires the three process attributes: Standard, Procedure and Quality Control

  - Compliance

  - Enforcement

- Assess whether staff skills are adequate to effectively use the technology

Adequacy of the staff competency to use new technology the tester should evaluate:

  - Technological process maturity level

  - Training available in the new technology

  - The performance evaluation of individuals to use the new technology effectively